## Slide 1: Adventure Game Project

## Slide 2: Project Vision and Background
Use basic user interface methods e.g. Text prompts, buttons
Make project succinct and reusable code throughout
Keep simple to minimise errors
Stick to project plan and SDLC for structure

## Slide 3: Project plan and sprints
Sprint | From | Description of task
1 | 4th November | Carry out research, background and programming languages(HTML, CSS, JavaScript, JSON). Begin developing PowerPoint.
2 | 18th November | Begin designing prototypes and carrying out SDLC procedure. Begin Project documentation.
3 | 2nd December | Develop knowledge and develop more succinct code. Unit testing
4 | 16th December | Focus on document and PowerPoint.
5 | 30th December | Polish game up, final testing.
6 | 13th January | Finish document and powerpoint, record video.

## Slide 4: Issues
Slight lack of effective time management
Stuck troubleshooting code, becoming monotonous
Class referencing issues with CSS
Syntax problems using JSON

## Slide 5: Future solutions for issues
Ahead of time preparation
Spend more time on learning and developing code
Better sprints and project plan
Use GitHub earlier